**AMYVID Project Credentials details:**

|  |  |  |
| --- | --- | --- |
| Sr. No |  | Comment |
| 1 | Testing URL (QA) | https://amyvid.qa.myregistrationp.com/amyvid/  Credentials – testlilly|lillytest |
| 2. | Production URL | <https://amyvid.qa.myregistrationp.com/amyvid/index.do> |
| 3 | SVN URL | svn://hgsun72/repository/projects/lilly\_surveys/branches/170105095121\_phase1\_lrt\_load  Username = spatel  Password = Jan2017%^& |
|  |  | Swagger Api integration |

1) Testing Server URL(QA)

https://amyvid.qa.myregistrationp.com

1.User Create : **rajiv@yopmail.com**

**--------------------------------------------------------------------------------**

2) Production Server URL

https://amyvid.qa.myregistrationp.com/amyvid/register.do

1.User Create : **rajiv@yopmail.com**

**------------------------------------------------------------------------------**

TESTING SERVER USER INFO /PRODUCTION SERVER USER INFO

1.User Create : **rajiv@yopmail.com**

Test :45,49,50

14/4/2017

=====================================================================================

|  |
| --- |
| **1. DR-Log-26/**April 13, 2017\_EXCEL\_File  **Issue Desc** : Getting Error 500 when clicking Edit next to Password (and also Name/address) - see screenshot. Used laurie\_lavelle@avanthc.com / Belize12 credentials, which were used for previous 1.0 version testing, 6/16, last year. |

**Issue-Page**: My Profile

**Status**: Fixed

**Solution**: Null check

select \* from ss\_person where email\_address like '%laurie\_lavelle@avanthc.com%';

select \* from SS\_LRT\_USER where PERSON\_ID=23388;

|  |
| --- |
| **2. AMY-23Registration Page**  **Issue Desc** :ZipCode Error  **Issue-Page**:RegistrationPage  **Status**: Fixed  **Solution**: reskin\javascript\profile.js |

self.context = **null**;

**var**zipCodeVar ;

**if**($('#Zp').val()!=**undefined**){

zipCodeVar = $('#Zp').val();

console.log("Zip code value::"+$('#Zp').val());

}**else**{

zipCodeVar=92123;

}

select \* from ss\_person where email\_address like '%hkande@hibbertgroup.com%';

pwd:Hibbert1

select \* from SS\_LRT\_USER where PERSON\_ID=23388;

=====================================================================================

As per my analysis we have found in new design we have changes in "**moduleplayer.js"required.** we have call the "**setBookmark**" and "**getBookmark"**api function in this js.

Can you please confirm if this is the right approach? If not, can you please provide your suggestion? Thank you for your help,

**3. AMY-45 Integrate Modules 1, 2, 3 & 5 into the Amyvid QA site**

Integrate Modules 1, 2, 3, & 5 with the Amyvid Reader Training Site:

https://amyvid.qa.myregistrationp.com/amyvid

On the Reader Training Page (after user has signed in)

Module 1: https://amyvid.qa.myregistrationp.com/amyvid/modulesAll.do?moduleNumber=1

Module 2: https://amyvid.qa.myregistrationp.com/amyvid/modulesAll.do?moduleNumber=2

Module 3: https://amyvid.qa.myregistrationp.com/amyvid/modulesAll.do?moduleNumber=3

Module 5: In Additional Scans for Review end point

\*\*\*Module 4 will not be coming until after Release 1 MTPs

|  |
| --- |
| **4. AMY-46 Integration of Java API Functions/Hooks for Tracking/Bookmarking**  **Issue Desc** :**Integration of Java API Functions/Hooks for Tracking/Bookmarking**  **New Implementation**:Integration of Java API Functions/Hooks for Tracking/Bookmarking  **Date**: 18/4/2017 |

1. timeToFirstResponse

2.timeToCorrectResponse

3.videoComplete

Date.now()-player.sliderLoad();

======================================================================================================================Week-Off ===========================================

|  |
| --- |
| **5.AMY-47 Within Module Features: Module Player Page 22/4/2017 (Fixed)**  • Navigation Header will remain locked at the top of page  • Navigation Header will include hyperlinked buttons to include:  o Course Progress button (icon = player-icons-courseprogress.png)  o Reference List button (icon = player-icons-referencelist.png)  o Exit Module button (icon = player-icons-exitplayer.png)  When I click on the Amyvid logo as per the Navigation actions,getting the 404 error. Attached the video.(F)  Note: 1. Even the volume button too,When I decrease the volume and when i click on the next slide,again the audio volume becomes maximum.Attaching the video for more information. |

**6.AMY-48 Within Module Features: Module Player – Resume and Exit Prompts22/4/2017 (Fixed)**

• If user is either accessing a module they have already accessed before or attempts to exit a module in progress – a blue bar appears below navigation header with appropriate prompts  
o Resume prompt includes options to either restart course or resume where they left off  
o Exit prompt includes options to cancel or cancel the exit prompt/continue with module

|  |
| --- |
| **7.AMY-49 Within Module: Module Player – Mark Complete Functionality (Module 3)**  • At the last page of training module 3 only, there will be a mark complete button that must be selected in order to mark the course module as completed. • When Module 3 is completed, it will be marked in the database that the user has completed the module and the Module 5 will become available to take.  Note: When I click on the Exit Module,Exit prompt is not displayed again when i go back to the video and click on Exit Module button,Another window is appearing,again when i go back to the video and click on the Exit Module button,Another window is appearing,like that for every exit,new window is appearing.Attached the video for more information.(**Fixed**) |

**8.AMY-50 Within Module - Mark Complete Functionality Removed from Module 1 and 2**

**New- Implementation**

**Hour:7h(Client Hour)**

Remove Module Complete buttons after Modules 1 & 2 - reconfigure logic on page to still show modules 1 and 2 are complete in DB when last page of module is completed.

**26/4/2017**

|  |
| --- |
| **AMY-17 Core Training Complete/Survey Page**  **Description** :  a) User is navigated to Core Training Complete/Survey Page after finishing and clicking “Mark Complete” on last slide of Module 3 training  This content should refresh/display within the same window as the user was viewing module training, but the content will not be within the Module Player Page content itself  Single button at the bottom of the page should be labeled “Close and View Certificate”, unless user selects any of the Survey area responses—at this point the button label should change to read “Submit and View Certificate” |

|  |
| --- |
| b) Taking the survey is not mandatory. The HCP can take the survey as many times as he /she wants If user indicates a response to any of the survey questions, they should be flagged in the database somehow as “Responded” to the survey. This will inform the Reader Training Page’s “bar” display that shows once user completed Mods 1-3, to include the “Rate Training” button that allows user to submit survey feedback at a later time if they do not do so initially (see section for Reader Training Page for more detail on “Rate Training button)  If user accesses Core Training Survey Page via the “Rate Training” button on the Reader Training Page, the following display changes should occur: o The top paragraph pertaining to receiving certificate should not be present o The button at the bottom of the page should now just read “Submit” |

**9. AMY-34 Migrate Amyvid Tables to H360**

**Description :** Please ensure the speciailties included in the drop down on the Registratiion page and Profile/edit profile pages are in alphabetical order and fetching data In REPP

SELECT \* FROM HGAPPLIL.THGLIL\_SPECIALTY\_BRAND WHERE PRODUCT\_DESC = 'AMYVID';

Migrate & Convert Amyvid tables in HGAPPSSD@PROD.world/test schema to H360 rep schema (prod/test):

|  |
| --- |
| 1. [**AMY-75**](http://jira.hibbertnet.com/browse/AMY-75)Avant has sent new Module zip/code for failures from PCA(15-5-2017)   Solution Provide :   1. Moduleplayer.js C:\amyvid\_survey\modules\js\ moduleplayer.js 2. **Moduleplayer.html C:\amyvid\_survey\modules\training\ moduleplayer.html** 3. **Module-1 :**   **slide30.html** (C:\amyvid\_survey\modules\training\module1\ slide30.html)   1. **Module-2 :**   **slide45.html** (C:\amyvid\_survey\modules\training\module2\slide45.html)   1. **Module-3 :**   **slide26.html** (C:\amyvid\_survey\modules\training\module3\slide26.html)   1. **Module-5 :**   **slide28.html** (C:\amyvid\_survey\modules\training\module5\slide28.html)   1. **Style.css : Style.css** (C:\amyvid\_survey\modules\css\style.css) |

**AMY-74**

Setup Guide : Google Analytics [property](https://support.google.com/analytics/answer/1042508) on click

